Test Plan Document

Application: Zomato Food Delivery Mobile App

Version: v1.0

Prepared By: Gaurav Udhwani

Date: March 2026

SCOPE

In-Scope Testing

- Functional testing of all modules:

  - App Launch & Onboarding

  - User Registration & Login (OTP, Google Sign-In, Logout, Account Deletion)

  - Location & Address Management (GPS, manual entry, saved addresses, delivery instructions)

  - Home Screen & Restaurant Discovery (banners, collections, re-order section)

  - Search & Filters (text, voice, filters, sorting)

  - Restaurant Detail Page (info, offers, hygiene badge, reviews, photos)

  - Menu Browsing & Item Customisation (variants, add-ons, quantity updates)

  - Cart Management

  - Checkout & Address Confirmation

  - Offers & Coupons

  - Payment (UPI, cards, wallets, COD, BNPL)

  - Order Confirmation & Real-Time Tracking

  - Post-Order Experience (ratings, reviews, support)

  - Zomato Gold/Pro Membership

  - Push Notifications & In-App Alerts

- Non-functional testing:

  - Performance (sub-3s load time, order placement <60s)

  - Compatibility (Android v9+, iOS v14+)

  - Security (PCI-DSS compliance, OTP validation, session persistence)

  - Reliability (99.9% uptime, ANR crash handling)

Out-of-Scope Testing

- Backend restaurant partner portal

- Delivery partner application

- Third-party integrations not directly exposed to customers (e.g., restaurant POS systems)

- Marketing campaigns outside app (emails, SMS)

Timelines

- Test Planning & Preparation: March 15–20, 2026

- Test Case Development: March 21–25, 2026

- Functional Testing Execution: March 26–April 5, 2026

- Non-Functional Testing Execution: April 6–April 10, 2026

- Regression & Bug Fix Verification: April 11–April 15, 2026

- Final Test Report & Sign-off: April 16, 2026

Test Approach

- Functional Testing: Requirement-based test cases, positive & negative scenarios.

- Mobile-Specific Testing: Device coverage (Android/iOS versions, screen sizes), orientation, interruptions (calls, SMS, push notifications).

- Network & Performance Testing: 2G/3G/4G/5G/Wi-Fi, offline mode, stress/load testing.

- Compatibility Testing: Across OS versions, devices, tablets.

- Security Testing: OTP expiry, session persistence, account deletion, PCI-DSS compliance.

- Regression Testing: Automated regression suite for critical flows (login, search, order, payment).

- User Acceptance Testing (UAT): Final validation with business stakeholders.

Risks

- OTP delivery delays due to telecom provider issues.

- Payment gateway downtime impacting order placement.

- Device fragmentation (older Android versions may behave inconsistently).

- Network instability affecting GPS and real-time tracking.

- High load during peak hours (festivals, weekends).

Dependencies

- Stable backend APIs for restaurant listings, payments, and order tracking.

- Third-party integrations (Google Places API, UPI providers, payment gateways).

- Test data setup (restaurants, offers, coupons, dummy payment accounts).

- Access to staging and production-like environments.

- Timely bug fixes from development team.

Test Environments

- Staging Environment:

  - Mirrors production setup with test data.

  - Used for functional, regression, and performance testing.

- Production Environment (Limited Access):

  - Used for sanity checks post-deployment.

- Devices:

  - Android: v9, v11, v13, v14 (compact, standard, large, tablet).

  - iOS: v14–v18 (iPhone SE, iPhone 13, iPhone 15 Pro Max, iPad).

Deliverables

- Test Plan Document

- Test Cases & Scenarios

- Test Execution Report

- Defect Logs with severity & priority classification

- Final QA Sign-off Report